INSTALLATION AND CONSULTANCY AGREEMENT

(Electrical Board & Generator Works)

This Installation and Consultancy Agreement (“Agreement”) is made as of 01 day of June, 2025 (“Effective Date”),

BETWEEN

(1) Florensis Abyssinia Farm
A company operating in Ethiopia, having its principal place of business at Oromia Region, East Shoa Zone, Lime Woreda, Ejersa Joro Kebele
(hereinafter referred to as the “Client”)

AND

(2) ATE Solution B.V.
A company incorporated under the laws of the Netherlands, having its registered office at Oude Tegterweg 255, Netherland. 
(hereinafter referred to as the “Service Provider”)

The Client and the Service Provider shall be collectively referred to as the “Parties.”

1. SCOPE OF SERVICES

1.1 Consultancy Services

The Service Provider shall:

- Assess the Client’s electrical system requirements

- Provide design and technical specifications for:

  - Electrical distribution board compatible with the existing board

  - Generator system integration

- Prepare drawings, load calculations, and system layout

- Advise on safety, compliance, and efficiency

1.2 Installation Services

The Service Provider shall:

- Supply supervision, labor, and expertise for installation of:

  - Electrical control/distribution boards

  - Generator system and connections

- Install cabling, protection systems, and control components

- Integrate generator with existing electrical system

- Conduct testing, commissioning, and system verification

1.3 Training & Handover

- Train Client personnel on operation and maintenance

- Provide manuals, drawings, and documentation

- Handover fully operational system

2. CONTRACT PRICE

The Contract Value: €22,125.00 (Twenty-two thousand one hundred twenty-five Euro)

3. PAYMENT TERMS

- Payment will be made after completion of the service

Currency: EURO

- Payments due within 15 days of invoice

- Late payments subject to 2% interest

4. TAXATION

- Withholding tax shall be deducted by the Client as per Ethiopian law

5. PROJECT SCHEDULE

Start Date: __________
Completion Date: __________

- Service Provider shall submit a detailed work schedule

- Delays must be communicated within ___ days

6. EXPATRIATE PERSONNEL

The Service Provider may deploy expatriate staff.

- Service provider is responsible for work permits and Visa

- Client shall assist with site access and local coordination

- Service Provider responsible for personnel compliance

7. CLIENT RESPONSIBILITIES

The Client shall:

- Provide access to sites and utilities

- Ensure site readiness (civil works, space, safety)

- Provide generator (if not supplied by Service Provider)

- Ensure timely approvals and payments

8. SERVICE PROVIDER RESPONSIBILITIES

The Service Provider shall:

- Execute work professionally and safely

- Provide qualified engineers and technicians

- Ensure proper installation and testing

- Comply with Ethiopian regulations and international standards

9. HEALTH, SAFETY, AND ENVIRONMENT (HSE)

- Service Provider responsible for worker safety

- PPE must be always used

- All electrical work must follow safety standards

- Client ensures safe site conditions

10. TESTING AND COMMISSIONING

- Full system testing shall be conducted

- Generator load testing and synchronization verification

- Joint inspection by both Parties

- System acceptance upon successful operation

11. WARRANTY

- Warranty period: 12 months from handover

- Covers defects in installation and workmanship

- Excludes:

  - Improper use

  - Lack of maintenance

  - External damage

12. VARIATIONS

- All changes must be approved in writing

- May affect cost and timeline

13. DELAYS

The Service Provider shall be entitled to extension of time for:

- Client delays

- Power interruptions

- Government or customs delays

- Force majeure events

14. INSURANCE

The Service Provider shall maintain:

- Worker’s compensation insurance

- Third-party liability insurance

15. LIMITATION OF LIABILITY

- Liability limited to total contract value

- No liability for indirect or consequential damages

16. TERMINATION

Either Party may terminate:

- With 15 days’ written notice

- Immediately for material breach

Client shall pay for completed work up to termination date.

17. FORCE MAJEURE

Includes:

- Natural disasters

- Government restrictions

- Civil unrest

Affected Party must notify within 7 days.

18. DISPUTE RESOLUTION

Disputes shall be resolved by:

- Amicable negotiation

- Arbitration under:

  - International Chamber of Commerce

Language: English

19. GOVERNING LAW

This Agreement shall be governed by the laws of: International law of Commerce.

20. CONFIDENTIALITY

Both Parties shall keep all technical and business information confidential.

21. ENTIRE AGREEMENT

This Agreement constitutes the full understanding between the Parties.

22. SIGNATURES

CLIENT
Florensis Abyssinia Farm
Name: __________________________
Title: __________________________
Signature: _____________________
Date: __________________________

SERVICE PROVIDER
ATE Solution B.V.
Name: __________________________
Title: __________________________
Signature: _____________________
Date: __________________________